| **STAKEHOLDER REGISTER** | | | | | |
| --- | --- | --- | --- | --- | --- |
| Project Title: | **AWS CyberShift Initiative** |  | Date Prepared: | | **19th of June, 2023** |

| **Stakeholder** | **Contact Information** | **Project Role** | **Category** | **Project Concerns** | **Project Requirements** | **Comments** |
| --- | --- | --- | --- | --- | --- | --- |
| OzCazual Management | Jan Tinbergen CEO & Founder (03) 9369 4424 jtinberger@ozcazual.com | Executives / Department Heads | Client | Meeting business objectives, Scalability, Security | Timely completion, Cost-effectiveness, Business continuity | Key decision-makers and strategic direction |
| SecureNET Management | Giuseppe Raciti 0432 775 387 g.raciti@securenet.com | Project Managers / Cyber Security Specialists | Service Provider | Security implementation, Timely delivery, Technical expertise | Compliance with industry standards, secure cloud infrastructure | Responsible for project execution and security measures |
| AWS Cloud Service | Technical Support +1 555 252 3248 support@amazon.com | Cloud Service Provider | External /  Cloud Technology | Inability to assure security, availability, scalability | Compliance with AWS security standards, reliable cloud services | Ensuring secure and reliable cloud infrastructure |
| Server Administrators | Mauricio Guerra  0400 847 574  m.guerra@securenet.com | Server Administrator Team | Resource / Technical | Collaborating with SecureNet, Ensure smooth transition, maintain system functionality | Efficient system migration, Seamless integration, Security best practices | Assisting in server migration and ensuring smooth operations |
| IT Department | John Hicks  0431 331 454  jhicks@ozcazual.com | OzCazual IT Team | Internal / Support | Collaborating with SecureNet, Ensuring system compatibility | Integration with existing systems, Effective communication | Providing support and aligning IT infrastructure |
| Project Owner | Hettige Jayatissa  0432 665 784  h.jayatissa@ozcaual.com | Project Owner | Internal / Client | Project success, Business impact | Strategic alignment, Project approval | Overall project oversight and decision-making |
| End-Users | HR Department Mass Email Register | OzCazual Employees | Internal / User/Operational | User experience, System usability | Training and support, System reliability | Feedback and user acceptance of the implemented system |
| Customers | Stored data on OzCazual systems | OzCazual E-Commerce Customers | External / Customers | Data security, System availability | Secure online transactions, Reliable system performance | Ensuring customer trust and satisfaction |
| Regulatory and Compliance Authorities | Varied - Consult Manual | Industry specific governing bodies | External / Regulatory | Compliance with regulations,  Data protection | Adherence to industry standards, Auditability | Meeting legal and regulatory requirements |